## Slide 1
Decommissioning legacy Tier-1 Network
Alastair Dewhurst
Notes: The abstract pattern can be removed or repositioned if required. Be careful to ‘Send to Back’ so that it does not obscure any important information.

## Slide 2: Motivation
For historical reasons there are a significant number of non-Tier-1 services in the Legacy Tier-1 network.
The Tier-1 has been migrating to a new Network since November 2022.
  New Network provides LHCOPN and LHCONE access as well as IPv6.
Plan:
  Tier-1 migrates remaining services needing LHCOPN/ONE access.
  Tier-1 migrates remaining Tier-1 services.
  ?????
  Decommission Legacy Tier-1 network.
Once 2. is completed motivation of Tier-1 staff to look after network diminishes.
  People need to be aware of risk and take appropriate actions.

## Slide 3: Tier-1 Legacy Network
Facilities part of the Tier-1 network
OPNR (warranty expired 2018)

## Slide 4: Tier-1 services
Decommission Echo and Batch Farm nodes from 2018 (or earlier)
Migrate Echo and Batch Farm nodes from 2019.
Migrate VMWare cluster
Migrate CVMFS service

## Slide 5: Some Racks
S4810p-10
s60-9
S4810p-18
S4810p-1
S3048-01
s60-4
S4810p-19

## Slide 6: Other services
Elastic Search → Olaf OpenSearch (Cloud Network)
InfluxDB → Timon Victoria Metrics (Cloud Network)
Icinga → ? → Shared SCD Infrastructure Pod
Aquilon + Mirrors → ? → Shared SCD Infrastructure Pod
Loggers → Shared SCD Infrastructure Pod or SecOP Pod
Postgres Database → ?

## Slide 7: Facilities
In the facilities part of the Legacy Tier-1 Network there is:
  StorageD
  ADS service
  DMF
  Tape Libraries
  Numerous Databases, eg Galera, Bellona
Assume these service are all waiting on new Facilities Pod to be migrated to?

## Slide 8: Dependencies
Waiting on the creation of:
  Facilities Network Pod.
  Shared SCD infrastructure Pod.

## Slide 9
Notes: The abstract pattern can be removed or repositioned if required. Be careful to ‘Send to Back’ so that it does not obscure any important information.